# Additional Artifacts

## Architecture Diagram

Project Plan

Our chosen project is a Community Sports Facility Management Website, which supports interaction among users, staff, and administrators. The development will follow the Scrum methodology over a seven-week period, divided into four sprints:

- Sprint 1: 1 week

- Sprint 2: 2 weeks

- Sprint 3: 2 weeks

- Sprint 4: 2 weeks

Each sprint will focus on defined milestones, development goals, and deliverables aligned with the rubrics.

Sprint 1 – Authentication & Foundation

In Sprint 1, the primary objective is to lay the foundation of the system by implementing authentication and basic infrastructure. Our goals include:

- Conducting four Scrum meetings

- Creating and assigning tasks in Notion

- Completing four user stories with accompanying user acceptance tests (UATs)

- Using GitHub for version control and CI integration

- Deploying the site to Azure

- Achieving initial code coverage setup (via tools like Jest)

We will implement Google login using a third-party identity provider and ensure the backend database is ready to support frontend features. Meetings are scheduled in the evenings based on member availability.

Sprint 2 – User Management & Bookings

Sprint 2 focuses on user permissions and booking functionalities. Key features:

- A user management system that allows staff/admins to revoke or reinstate user access and change roles (promote/demote)

- A booking system allowing users to:

  - Select a sport (Padel, Soccer, Tennis)

  - Choose a date and time slot

  - Receive conflict notices for already-booked slots

  - Submit bookings for admin/staff approval

  - Get notified when booking status changes

Other deliverables:

- Five Scrum meetings

- Task tracking in Notion

- Six user stories completed

- Updated UML diagrams for all 4+1 viewpoints

- Azure deployment

- Minimum 50% code coverage

Admins/staff will have dashboards with user access controls and approval interfaces. Users whose access is revoked will be denied login and shown an error message.

Sprint 3 – Maintenance, Events & Notifications

This sprint introduces auxiliary but critical features that improve usability and communication:

- Maintenance reporting:
Users can submit issues and receive feedback/status updates (e.g., “in progress”, “resolved”).

- Event creation:
Admins can create events with titles and descriptions. Users can join events and view confirmation updates.

- Notifications & announcements:
All changes (e.g., booking approval, maintenance updates, event join confirmations) will trigger notifications.
Admins can publish announcements visible in a dashboard area.

Sprint 3 deliverables:

- Five Scrum meetings

- Six complete user stories

- Notion task assignments

- Deployed Azure site

- Minimum 60% test coverage

Sprint 4 – Reports & Weather Integration

Sprint 4 polishes the product into a functional, deployable system. New features include:

- Club reporting dashboard:

  - Pie chart for facility usage

  - Bar chart and leaderboard for booking frequency

  - Export reports as CSV or PDF

- Weather integration:

  - Automatic weather updates per club location (Padel, Soccer, Tennis)

  - Displayed under the announcements section on each user’s dashboard

Sprint 4 requirements:

- Five Scrum meetings

- Complete user stories for all features

- Full task tracking on Notion

- Final deployment to Azure

- 80%+ code coverage (excluding UI)

Development Methodology

We are adopting a CI/CD pipeline via GitHub Actions and an iterative Test-Driven Development (TDD) approach. This allows us to:

- Automate builds and tests

- Detect bugs early

- Track development in real-time

- Maintain consistent quality across sprints

Our goal is to complete sprint objectives ahead of schedule, leaving time for testing, refinements, and additional feature polish.