# Sprint retrospectives

## Sprint 1:

### What went well:

- Successful set up of cloud infrastructure using Azure for frontend deployment and database

- Firebase authentication and database integration integrated early

- Created test user accounts for all roles(resident, staff, admin)

- Initial unit testing and code coverage implemented early on, setting a good foundation for test-driven development

- Team collaborated well to produce user stories and early documentation

### Improvements for next sprint

- Documentation started late in sprint

- Frontend had minor glitches when pushed to Azure

- Database and server connection required more time than anticipated delaying the other requirements that relied on it.

### Action items for next sprint

- Allocate time earlier for documentation to ensure good planning measures

- Increase testing and coverage

- Finalize and test Firebase role-based access controls for each user role

## Sprint 2

### What went well

- Team developed booking functionality, including backend and frontend logic

- Backend framework was properly configured

- Facility related tables were created, to support the booking features

### Improvements for next sprint

- Integration issues between frontend and backend slowed down progression of other requirements.

- Testing focused more on backend logic (user management)

### Action Items for next sprint

- Test booking flow end-to-end

- Add more frontend testing for user and booking components

- Improve communication between frontend and backend teams

- Set up shared API documentation for better collaboration

## Sprint 3

### What went well

- Major features successfully implemented-maintenance reporting and events/notifications

- Booking system bugs resolved successfully

- Full frontend UI redesigned, improving project polish

- User ID mismatches between Azure and Firebase resolved, improving integrity

- Code coverage implemented on both frontend and backend

- Strong progress in documentation

## Improvements for Next Sprint

- Some late changes made (UI redesign)

- Code coverage increased, but can still improve by testing critical paths

### Action Items for Next Sprint

- Expand test coverage across next sprint

- Prepare dashboard and reporting views for sprint 4

## Sprint 4

### What went well

- Successfully added reporting functionality, including dashboards for staff and residents, with real-time updates and PDF export options.

- Successfully implemented weather condition alerts, on frontend and backend, enhancing booking experience.

- Carried out second  UI redesign improving user-experience

- Continued thorough testing

- Finalized crucial documentation including UML’s across all viewpoints

- Addressed crucial bugs, such as 404 refresh error

### Improvements for Next Sprint

- Backend features experienced delays due to logical complexity

- Last minute bugs, needed urgent attention and delayed testing time slightly

- More testing for edge cases could improve the project and project polish

### Action Items for Finalization

- Finalization of documentation for the final submission

- Run full end-end tests

- Implement stress testing

- Conduct a team post-project review to reflect on development and communication enhancements.